August 25, 2025

Debra Savage, Chairperson

Illinoi s Health Facilities and Services Review Board

525 West Jefferson, 2nd Floor

Springfield, IL 62761

RE:                    Notice of Financial Commitment and Annual Progress Report

Ottawa Regional Hospital and Healthcare Center d/b/a OSF Saint Elizabeth Medical Center-Peru, OSF Healthcare

System

Modernization/Expansion Project (Add 7 Med/Surg and 4 ICU Beds), CON #24-014

Dear Ms. Savage:

This above mentioned project was approved by the HFSRB on August 8, 2024 in the amount of $5,594,105. OSF Saint Elizabeth-Peru signed a construction contract with Pointcore Construction and expended other capital costs.  With the signing of the contract approximately 39.5% of the approved project costs have been financially committed.  This is consistent with the approved project scope and the requirements of Section 1130.720 of the rules which require "projects for construction, establishment, or modification shall be financially committed by expending or committing to expend at least 33% of the total project cost no later than 24 months" (for major construction projects).

This letter is also being submitted in compliance with State Board Rule 1130.760, which provides that a CON permit holder must submit an annual report or project status report to the Illinois Health Facilities and Services Review Board.

As stated above, OSF Saint Elizabeth Medical Center received approval on August 8, 2024 with respect to a modernization/expansion project (add 7 Med/Surg and 4 ICU beds). All data submitted is through August 22, 2025.

- Current status of project, including the percentage of the project finished, components yet to be finished and any

changes to scope or project size:

Modernization of existing building is 95% complete

2.   The project cost expended to date is $2,212,233.09

3.   The project overall is currently 95% complete

If you have any further questions, please contact me at 309-308-9649 or at mark.e.hohulin@osfhealthcare.org.

Sincerely,

Mark E. Hohulin, Senior Vice President

Healthcare Analytics

c:	Blanca Dominguez

John Kniery

Mike Constantino

Michael Henderson

Ralph Weber